 

**Report of MaaS-API working group**

*29/03/2023, session #74*

*10:00h-12:00h, Teleconference*

*Attended by (11)*:

Tu-Tho Thai (MobilityData) - Chair

Eddy Borremans (Nazza)

Edwin van den Belt (Dat.mobility)

Ayse Öcal (NTM)

Tjalle Groen (Mpact)

Markus Meijer (SBB)

Anastasia Founta (ITxPT)

David Arino Montoya (ITxPT)

Peter van Brakel (9292)

Stefan de Konink (OpenGeo)

Ghislain Delabie (Fabmob)

**Summary of decision points & feedback from actions from previous working session** The following tasks were defined during the previous sessions:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| *No.* | *Context* | *Tasks* | *Status* | *Due date* |
| 70.1 | Involve car-sharing operators and discuss  progress on implementing  TOMP-API | Bram will do his best to provide more details about which car-sharing operators are interested in using TOMP-API. Also, an update about which are using a third-party provider for their IT solution or the mobile app.  Action: Tjalle will contact Bram for an update | To do | No deadline |
| 73.1 | Working group 6 made a governance (funding, marketing, organizational) proposal. | The topic for WT6 is governance within CEN and the Transmodel ecosystem.  Action: This will be discussed with the TOMP WG members and it will be a topic for the next  Unfortunately, Tu-Tho is leaving us. The TOMP WG is very thankful for all her efforts!  Action: Find a new chair for WT6,  potential candidates can contact Ayse | To do | Next meeting |
| 74.1 | NAPCORE WG seeks collaboration with the TOMP WG.  NAPCORE had a discussion about booking APIs. | NAPCORE finds the TOMP-API overall useful for bookings, but there are cases that the API doesn’t cover (for example tourist tickets). There is potential for a collaboration to cover this GAP.  Action: Eddy would like to receive some use cases from Anastasia and Stefan | To do | Next Meeting & following |
| 74.1 | Discussion about the alignment with CEN | Action: Impact assessment needs to be done for the TOMP WG when collaborating with CEN.  Action: Contact Emanuel if the TOMP WG decides to collaborate with CEN. | To do | Next Meeting & following |

# Supporting implementation

# *Presentation Edwin: Europe & the big picture*

There was a discussion about the tasks and responsibilities of a nap, different countries have different thoughts about this.

Action: It might be useful to take this discussion to the NAPCORE WG to compare it with other countries.

# Update WT1 Technical issues

• Next meeting or before releasing V2.0, “paging & availability” needs to be discussed. For now, we will keep it as it is, but we have to decide if there will be any changes.

Tjalle came up with the idea to upload a post about this.

# Update WT2 Reference implementation and certification

• Still working on the implementation with APDS. There is a demo of the integration of TOMP and APDS. Eddy will share a copy of the review next meeting.

* Still working on the use cases. Markus and David delivered some use cases from Switzerland. Next meeting Markus will give a demonstration of the Swiss situation.
* Eddy would like to receive some use cases from Anastasia and Stefan.
* Eddy is working within the CAB on a new survey to ask about experiences of the TOMP-API version 1.0

# Update WT3/4 Standards and communication

* Working on an interview/survey
* Still working on the template for WT2
* Collaborate to upload some logos on the website. To show who implemented TOMP.

# Update WT6 Governance

* Working on a governance structure: to get more international stakeholders. It is moving in the right direction. The WT6 group presented a proposal. Everybody’s feedback is still welcome.
* Action: Evaluate the pro and cons of the different options, and the new version will be presented to the group when it’s finished.

# The next online meeting (working session #75) will be Wednesday 26 April 2023.